| TASK | Responsibility | Deadline | Completed | Notes/Comments |
| --- | --- | --- | --- | --- |
| ### Miscellaneous Items |  |  |  |  |
| Review & sign ME contract |  |  |  |  |
| Establish a project team |  |  |  |  |
| Prepare system and install GIFTS Online |  |  |  |  |
| Perform basic test of GIFTS Online |  |  |  |  |
| Determine back up plan |  |  |  |  |
| Start to communicate with Grantees about new online system |  |  |  |  |
| Phase I – Prep before Implementation/Set Up |  |  |  |  |
| Review existing workflow & responsibilities - budgeting, pending, declined, approved grants; payments, application, review, requirements |  |  |  |  |
| Document workflows and who is doing what |  |  |  |  |
| Clean up items in GIFTS before migrate to new system; - Code tables (delete and create new) - Duplicate contacts and organizations - Delete custom fields no longer being used - Mark all closed grants - Confirm all payments are marked paid - Documents in GIFTS - Templates |  |  |  |  |
| Create workflow/process diagrams for each process |  |  |  |  |
| Create process documentation (narrative) |  |  |  |  |
| Review GIFTS fields and determine how many new fields (forms) will need to be added |  |  |  |  |
| Document the fields that need to be added |  |  |  |  |
| Discuss and finalize what data to migrate |  |  |  |  |
| Review current ‘saved searches’ and views |  |  |  |  |
| Create mapping document for migration |  |  |  |  |
| Create eligibility questions for applicants |  |  |  |  |

| TASK | Responsibility | Deadline | Completed | Notes/Comments |
| --- | --- | --- | --- | --- |
| Phase I – Prep before Implementation/Set Up |  |  |  |  |
| Review applications - decide how many ME will need to create - decide what attachments are needed vs. having fields created in system - decide what needs to be changed |  |  |  |  |
| Create working document defining questions and descriptors for each application |  |  |  |  |
| Determine if accepting attachments |  |  |  |  |
| Finalize attachments |  |  |  |  |
| Develop eligibility questions/quiz |  |  |  |  |
| Receive approval on application forms |  |  |  |  |
| Review mid-term or final reports |  |  |  |  |
| Create working document defining questions and descriptors for report |  |  |  |  |
| Receive approval on report forms |  |  |  |  |
| Give ME items to work on |  |  |  |  |

| Task | Responsibility | Deadline | Completed | Notes/Comments |
| --- | --- | --- | --- | --- |
| Phase 2 – Set up/Implementation of GIFTS Online |  |  |  |  |
| Initial Meeting with MicroEdge |  |  |  |  |
| Migrate data from GIFTS to GIFTS Online |  |  |  |  |
| Verify that migrated data is accurate |  |  |  |  |
| Edi Foundation’s web site |  |  |  |  |
| Set up dashboards and page parts for each user - what does ME set up and what does Fdn set up |  |  |  |  |
| Set up/edit admin. section in GIFTS Online |  |  |  |  |
| Create online submissions instructions |  |  |  |  |
| Create instructions for Log In, My Application & My Requirements |  |  |  |  |
| Create auto emails and links |  |  |  |  |
| Create application forms |  |  |  |  |
| Create report forms |  |  |  |  |
| Approval of application & report forms |  |  |  |  |
| Test application & reporting process |  |  |  |  |
| Test that automated email notifications work |  |  |  |  |
| Identify & resolve issues from testing |  |  |  |  |
| Test retrieval, linking and consider process |  |  |  |  |
| Test reporting process, including publish |  |  |  |  |
| Set up templates in Template Manager |  |  |  |  |
| Set up budget and define budgeting process |  |  |  |  |
| Create searches and views |  |  |  |  |
| Decide what reports are needed for each process |  |  |  |  |
| Define and document new workflow/process for each program and verify each process works - pending, decline, approval, payments, review, requirements, reports |  |  |  |  |
| Go Live with new system |  |  |  |  |
| Sign off with ME |  |  |  |  |